Faculty of Management, Sciences and Engineering

School of Computing and Engineering

Final Year Project Portfolio

Agent-Based Neural Architecture Search for

Efficient Model Design

COS6006-D

Kaiane Souza Cordeiro

UoB: 25029204

Supervisor: Dr. Amr Rashad Ahmed Abdullatif

Table of Contents

1. Introduction	2

1.1 Project Overview	3

2. Semester Planning and Project Evolution	3

2.1 Semester 1 Plan	4

Gantt chart 1: Semester 1 Plan	4

2.2 Semester 2 Plan	4

Gantt chart 2: Semester 2 Plan	5

2.3 Changes in Direction and Rationale	5

2.4 Lessons Learned	6

3. Supervision Meeting Minutes	6

3.1 October	7

3.2 November	10

3.3 December	12

3.4 January	12

3.5 February	14

3.6 March	17

4. Personal Development Plan	20

4.1 Professional Background and Career Context	21

4.2 Skills Developed During the Final Year Project	21

4.3 Career Aspirations and Industry Direction	21

4.4 Development Areas and Action Plan	22

4.5 Reflection on Professional Growth	22

5. Showcase and Poster Reflection	22

5.1 Poster Development	23

5.2 Remote Showcase Participation	23

5.3 Presentation Outcome and Reflection	23

Appendix A – Career Development Evidence	23

A.1 Curriculum Vitae	24

A.2 Professional Applications and Recruitment Experience	27

Appendix B – Showcase Poster and Video	28

B.1 Final Showcase Poster	29

B.2 Showcase Remote Participation Request and Approval Emails	29

B.3 Recorded Showcase Presentation	31

B.4 Video Storyboard	31

1. Introduction

1.1 Project Overview

This portfolio documents the professional and academic development undertaken throughout the completion of the Final Year Project, Agent-Based Neural Architecture Search for Efficient Model Design. The project focused on designing and implementing a modular multi-agent framework capable of supporting Neural Architecture Search through specialised autonomous roles, including dataset profiling, architecture planning, optimisation, evaluation, and structured reporting.

The project evolved considerably during development. What initially began as a broader exploration of Neural Architecture Search gradually developed into a more focused investigation into how agent-based orchestration could improve autonomy, modularity, and explainability within architecture discovery workflows. This shift led to the development of a fully operational staged pipeline integrating CrewAI, PyTorch, and Optuna, supported by deterministic tooling, automated testing, and persistent execution artefacts such as structured JSON outputs, execution manifests, and generated reports

This portfolio reflects that journey beyond the technical implementation itself. It presents the planning, supervision meetings, project evolution, professional development activities, and reflective learning gained throughout the project lifecycle, demonstrating both technical achievement and broader professional growth developed during the Final Year Project experience.

2. Semester Planning and Project Evolution

2.1 Semester 1 Plan

The first semester focused on establishing the academic and technical foundations of the project. Initial work concentrated on defining the project scope, conducting an extensive literature review on Artificial Intelligence, Deep Learning, and Neural Architecture Search, and identifying the research gap that motivated the project. During this period, key concepts such as sustainability in AI, computational efficiency, and autonomous optimisation were incorporated into the research direction. In parallel, early prototype development began, allowing initial practical experimentation alongside report writing and conceptual system design. Regular supervision meetings provided continuous feedback, helping refine both the technical scope and academic structure of the project from the outset.

#### Gantt chart 1: Semester 1 Plan

| Activity | Oct | Nov | Dec | Jan |
| --- | --- | --- | --- | --- |
| Project Scope Definition | ███ |  |  |  |
| Literature Review | ███ | █████ | ░░ |  |
| Sustainability & Green AI Research | ██ | ██ |  |  |
| Dataset Exploration |  | ██ | ██ |  |
| Conceptual Architecture Design |  | ██ | ███ |  |
| Early Prototype Development |  | ██ | ███ | ██ |
| Mid-Term Report Writing |  | ██ | ███ | ██ |
| Prototype Revision & Viva Preparation |  |  |  | ███ |
| Weekly Supervisor Meetings | ███ | ███ | ███ | ███ |

🟦 Research / Academic Foundation
🟩 Technical Development
🟧 Documentation / Report Writing
⬜ Continuous Supervision
 ░ Refinement / Maintenance

Semester 1 focused on establishing the project’s academic and technical foundations through literature review, scope definition, early prototype development, and completion of the mid-term report. Continuous supervision meetings ensured strong alignment between research objectives, practical implementation, and overall project direction.

2.2 Semester 2 Plan

The second semester focused on transforming the conceptual prototype into a functional implementation. Following the mid-term submission and prototype demonstration, development became increasingly practical, with emphasis placed on real-world applicability, system modularity, and full pipeline execution. During this phase, the project architecture matured into a structured multi-agent system, introducing specialised agents responsible for profiling datasets, designing architectures, training models, evaluating outputs, and generating reports. The adoption of CrewAI for orchestration and Optuna for optimisation significantly strengthened the technical implementation, while experimentation, validation, and report refinement became central development activities during the final stages of the project.

#### Gantt chart 2: Semester 2 Plan

| Activity | Jan | Feb | Mar | Apr |
| --- | --- | --- | --- | --- |
| Use Case Research & Dataset Selection | ███ | ███ |  |  |
| Healthcare Pivot (Sleep Apnoea / ECG) |  | ███ | ░ |  |
| CrewAI Integration & Agent Orchestration |  | █████ | ███ | ░░ |
| Agent Development (Profiler / Builder / Trainer / Evaluator / Reporter) |  | ███ | ███ | ░ |
| Optuna Integration & Search Optimisation |  | ███ | ███ | ░ |
| Structured Outputs & Artifact Persistence |  |  | ███ | ███ |
| End-to-End Pipeline Validation |  |  | ███ | ███ |
| Experimental Runs & Evaluation |  |  | ███ | ███ |
| Final Report Writing & Refinement | ░░ | ██ | ███ | ███ |
| Portfolio / Poster Preparation |  |  | ░ | ███ |
| Weekly Supervisor Meetings | ███ | ███ | ███ | ███ |

🟦 Research / Academic Foundation
🟩 Technical Development
🟧 Documentation / Report Writing
⬜ Continuous Supervision
 ░ Refinement / Maintenance

Semester 2 focused on transforming the initial concept into a fully operational Agentic NAS framework through multi-agent implementation, orchestration refinement, experimental validation, and final report development. Regular supervision meetings supported continuous technical refinement, evaluation planning, and consolidation of the project’s final contribution.

2.3 Changes in Direction and Rationale

Although the original project concept focused broadly on autonomous agents supporting Neural Architecture Search, the project evolved considerably as research and implementation progressed. Early work proposed a more general multi-agent optimisation system, whereas later development refined this idea into a clearly defined Agentic NAS framework with specialised functional roles, structured inter-agent communication, persistent execution artefacts, and deterministic tooling. This shift was driven by practical implementation experience, supervision feedback, and a clearer understanding of how agent orchestration could provide a more modular, explainable, and operationally robust architecture search workflow. Rather than changing the core objective, these refinements strengthened the project’s originality, technical clarity, and practical contribution.

2.4 Lessons Learned

One of the main lessons learned throughout this project was that successful system development requires continuous adaptation between theory and implementation. While the initial focus was strongly research-driven, practical experimentation revealed the importance of modular system design, iterative refinement, and robust orchestration between components. The project also reinforced the value of regular documentation, structured planning, and supervisor feedback in guiding technical decision-making. Beyond technical knowledge in AI and Neural Architecture Search, this process developed stronger skills in project management, critical thinking, technical communication, and the ability to evolve a concept into a functional and professionally presented system.

3. Supervision Meeting Minutes

3.1 October

Date and Time: 03/10/2025 ¦ 1pm – 1:30pm

Place: Supervisor Office

Attendees: Kaiane Souza Cordeiro, Amr Rashad Ahmed Abdullatif

Record of discussion held and decisions made: First FYP meeting.

- Discussions about why choosing the NAS topic and career decisions.

- Agreement that the project should focus on autonomous and agent-based approaches to NAS.

- Decision to proceed with a structured academic approach, starting with a strong theoretical foundation.

Work to be done:

| Task ID | Description of Task |
| --- | --- |
| 01 | - Initial exploration of the Final Year Project theme. - Reading and selection of relevant academic papers related to Neural Architecture Search (NAS) and AI-driven model optimization. - Identification of core research interests and alignment with sustainability and efficiency in AI systems. |
| 02 | - Start reading key papers. - Start outlining the project structure (introduction, background, methodology, practical component). |

Date and Time: 17/10/2025 ¦ 1pm – 1:30pm

Place: Supervisor Office

AttendeesKaiane Souza Cordeiro, Amr Rashad Ahmed Abdullatif

Report back on work done since previous meeting:

| Task ID | Work done |
| --- | --- |
| 01 | Papers selected: - “A Brief History of Artificial Intelligence”, - “On the Origin of Deep Learning”, - “Neural Architecture Search: A Survey”, - “Neural Architecture Search on Efficient Transformers and Beyond”. |
| 02 | - Drafted an initial structure for the report. - Organized sections including Introduction, Literature Review, Methodology, and Practical Implementation. |

Record of discussion held and decisions made:

- During the second meeting, I presented my vision of the project and received the professor’s feedback about directing the final year project towards a “Autonomous Agents for NAS” idea. Additionally, the professor told me to fix the structure presented by adding sections about sustainability.

Work to be done:

| Task ID | Description of Task |
| --- | --- |
| 02 | Continue reading the papers. |
| 03 | Add topics about Turing framework and Carbon footprint. |

Date and Time: 24/10/2025 ¦ 1pm – 1:30pm

Place: Supervisor Office

Attendees: Kaiane Souza Cordeiro, Amr Rashad Ahmed Abdullatif

Report back on work done since previous meeting:

| Task ID | Work done |
| --- | --- |
| 03 | Topics about sustainability added in the report’s contents. |
| 02 | Papers’ reading in process. |

Record of discussion held and decisions made:

- During the meeting the professor helped me to solve doubts about the importance of the Neural Architecture Search.

Work to be done:

| Task ID | Description of Task |
| --- | --- |
| 04 | Find datasets. |
| 05 | Start the prototype. |
| 06 | Write the reports’ introduction. |

Date and Time: 31/10/2025 ¦ 1pm – 1:30pm

Place: Supervisor Office

Attendees: Kaiane Souza Cordeiro, Amr Rashad Ahmed Abdullatif

Report back on work done since previous meeting:

| Task ID | Work done |
| --- | --- |
| 05 | First draft of the prototype is complete. |

Record of discussion held and decisions made:

- Supervisor reviewed the first practical version of the prototype.

- Feedback provided on the practical implementation.

- Supervisor requested that the Introduction section of the report be properly written.

Work to be done:

| Task ID | Description of Task |
| --- | --- |
| 06 | Write the reports’ introduction. |

3.2 November

Date and Time: 10/11/2025 ¦ 2pm – 2:30pm

Place: Supervisor Office

Attendees: Kaiane Souza Cordeiro, Amr Rashad Ahmed Abdullatif

Report back on work done since previous meeting:

| Task ID | Work done |
| --- | --- |
| 06 | Continued writing the report. |

Record of discussion held and decisions made:

- Supervisor advised to keep writing the report.

- Emphasis placed on focusing on the system architecture.

- Feedback given to improve the practical part.

Work to be done:

| Task ID | Description of Task |
| --- | --- |
| 05 | Improve the practical implementation. |
| 07 | Add and clarify the architecture section. |

Date and Time: 17/11/2025 ¦ 2:30pm – 3pm

Place: Online (MS Teams)

Attendees: Kaiane Souza Cordeiro, Amr Rashad Ahmed Abdullatif

Report back on work done since previous meeting:

| Task ID | Work done |
| --- | --- |
| 05 | Improvements applied to the practical part. |

Record of discussion held and decisions made:

- Supervisor required the Literature Review (Section 2) to be completed.

- Supervisor requested adjustments to the report structure.

- Decision to move key concepts from the Literature Review into the Introduction.

Work to be done:

| Task ID | Description of Task |
| --- | --- |
| 08 | Write and complete the Literature Review (Section 2). |
| 06 | Adjust the Introduction by bringing core concepts forward. |

Date and Time: 24/11/2025 ¦ 2:30pm – 3pm

Place: Supervisor Office

Attendees: Kaiane Souza Cordeiro, Amr Rashad Ahmed Abdullatif

Report back on work done since previous meeting:

| Task ID | Work done |
| --- | --- |
| 08 | Literature Review completed. |

Record of discussion held and decisions made:

- Confirmation that the Literature Review was completed.

- Discussion about continuing the writing process.

- Decision to continue developing the AI agents.

Work to be done:

| Task ID | Description of Task |
| --- | --- |
| 09 | Continue writing the report. |
| 10 | Develop the AI agents. |

3.3 December

Date and Time: 01/12/2025 ¦ 2:30pm – 3pm

Place: Online (MS Teams)

Attendees: Kaiane Souza Cordeiro, Amr Rashad Ahmed Abdullatif

Report back on work done since previous meeting:

| Task ID | Work done |
| --- | --- |
| 05 | Practical part finalized. |
| 10 | AI agents development in progress. |

Record of discussion held and decisions made:

- Supervisor confirmed that the practical part was satisfactory.

- Final instruction was to finish the written report.

Work to be done:

| Task ID | Description of Task |
| --- | --- |
| 11 | Finish and polish the report text. |

(After this meeting, the Christmas break happened)

3.4 January

Date and Time: 05/01/2026 ¦ 2:10pm – 2:20pm

Place: Online (MS Teams)

Attendees: Kaiane Souza Cordeiro, Amr Rashad Ahmed Abdullatif

Report back on work done since previous meeting:

| Task ID | Work done |
| --- | --- |
| 11 | Finished writing the report. |

Record of discussion held and decisions made:

- Supervisor confirmed that the report is looking very concrete.

- Supervisor highlighted that is important to make sure how to run the code and explain the process occurring in the prototype.

Work to be done:

| Task ID | Description of Task |
| --- | --- |
| 11 | Polish the report text. |
| 12 | Revise the prototype. |

(No meetings happened on the 12/01 and 19/01 due to the Assessment 1 [mid-term report and draft prototype demonstration] submission)

Date and Time: 26/01/2026 ¦ 1:00pm – 1:30pm and 27/01/2026 ¦ 10:30am – 11:00 am

Place: Online (MS Teams)

Attendees:Kaiane Souza Cordeiro, Amr Rashad Ahmed Abdullatif

Record of discussion held and decisions made:

- On the 26th, the supervisor asked for the prototype demonstration and viva. Which happened on the 27th of January at 10:30 am.

- After the viva, the supervisor gave positive feedback about the report, prototype and viva.

- We discussed about real use cases for my project, Professor Abdullatif requested research about which real use cases I would like to work on.

Work to be done:

| Task ID | Description of Task |
| --- | --- |
| 13 | (26/01/2026) Prepare a little presentation that will guide the viva. |
| 14 | (27/01/2026) Think and search for real life use cases about the project. |

3.5 February

Date and Time: 02/02/2026 ¦ 1:10pm – 1:30pm

Place: Online (MS Teams)

Attendees: Kaiane Souza Cordeiro, Amr Rashad Ahmed Abdullatif

Report back on work done since previous meeting:

| Task ID | Work done |
| --- | --- |
| 14 | Investigated healthcare datasets with focus on X-ray imaging. |

Record of discussion held and decisions made:

- Discussion on the use of X-ray datasets, with attention to computational cost and CPU usage.

- Consideration of whether to use pre-trained models versus training from scratch.

- Discussion about hyperparameter search and the role of agents in exploring architectures and hyperparameters automatically.

- Agreement that agents should aim to identify optimal model architectures for a given dataset, even for simple datasets that may not require deep or complex neural networks.

- Identification of dental care as a promising healthcare use case, including exploration of the DENTEX dataset and challenge.

- Discussion on data modality: images vs text, with a decision to focus on CNN-based visual learning models.

- Decision to select one base model and allow the agent to explore and optimize its architecture (NAS for CNNs).

- Discussion on evaluation metrics, mentioned bounding box quality and Dice score, speed and segmentation.

- Emphasis on documenting this work as part of a portfolio report and meeting minutes, useful for CV building and interviews.

- Importance of being able to clearly explain the effort, methodology, and expertise during interviews.

Work to be done:

| Task ID | Description of Task |
| --- | --- |
| 15 | Continue coding the prototype, focusing on agent-based architecture and hyperparameter exploration. |
| 16 | Implement logic for the agent to select the best model according to the dataset characteristics. |
| 17 | Search about evaluation metrics (e.g., Dice score, bounding box performance, inference speed). |
| 18 | Explore datasets and the possibility of multimodal inputs and assess feasibility for future iterations. |

Date and Time: 09/02/2026 ¦ 1:10pm – 1:20pm

Place: Online (MS Teams)

Attendees: Kaiane Souza Cordeiro, Amr Rashad Ahmed Abdullatif

Report back on work done since previous meeting:

| Task ID | Work done |
| --- | --- |
| 15 | Implemented CREWAI as an orchestrator |
| 14 | Search done about using wearables as a use case |

Record of discussion held and decisions made:

- I showed the prototype to Professor Abdullatif and told him about my idea of using a smart watch as a use case for the project.

- The professor requested research about sleep apnoea to be the guideline for the use case.

Work to be done:

| Task ID | Description of Task |
| --- | --- |
| 15 | Finish implementing the CREWAI tool |
| 16 | Adjust Optuna for the agent to select the best model according to the dataset characteristics |
| 17 | Search about evaluation metrics (e.g., Dice score, bounding box performance, inference speed). |

Date and Time: 16/02/2026 ¦ 1:10pm – 1:20pm

Place: Online (MS Teams)

Attendees: Kaiane Souza Cordeiro, Amr Rashad Ahmed Abdullatif

Report back on work done since previous meeting:

| Task ID | Work done |
| --- | --- |
| 16 | Started to adjust Optuna at the trainner agent |
| 17 | The metrics evaluation are handled by Optuna`s lib. The task about metrics and models evaluation is done, the research about how validation metrics and test accuracy covered all doubts. |

Work to be done:

| Task ID | Description of Task |
| --- | --- |
| 18 | Work on the portfolio |
| 19 | Review codes before building new features |
| 20 | Search about LLMS – for the Crew AI request |

Date and Time: 23/02/2026 ¦ 1:10pm – 1:20pm

Place: Online (MS Teams)

Attendees: Kaiane Souza Cordeiro, Amr Rashad Ahmed Abdullatif

Report back on work done since previous meeting:

| Task ID | Work done |
| --- | --- |
| 18 | Continued development of the Agentic NAS multi-agent framework |
| 19 | Search done about using wearables as a use case |
| 20 | Reviewed CrewAI integration and orchestration usability |
| 21 | Began structuring project documentation and report outline |

Record of discussion held and decisions made:

- Progress on the implementation of the multi-agent architecture was reviewed.

- The supervisor highlighted the importance of ensuring that the CrewAI orchestration layer is fully functional and stable for the remainder of development.

- It was recommended to begin reviewing the written report in parallel with technical implementation, ensuring documentation evolves alongside development.

- The importance of balancing project development with other academic commitments (CV preparation, applications, and semester workload) was acknowledged.

Work to be done:

| Task ID | Description of Task |
| --- | --- |
| 22 | Finalise implementation of all planned agents |
| 23 | Validate CrewAI usability in end-to-end workflow execution |
| 24 | Validate CrewAI usability in end-to-end workflow execution |
| 25 | Consolidate project timeline for first and second semester deliverables |

3.6 March

Date and Time: 06/03/2026 ¦ 1:10pm – 1:20pm

Place: Online (MS Teams)

Attendees: Kaiane Souza Cordeiro, Amr Rashad Ahmed Abdullatif

Report back on work done since previous meeting:

| Task ID | Work done |
| --- | --- |
| 22 | Progress made in completing implementation of project agents |
| 23 | CrewAI orchestration layer further implemented and tested |
| 24 | Initial review of report structure continued |

Record of discussion held and decisions made:

- Demonstrated continued implementation progress on the CrewAI-based orchestration framework.

- Supervisor acknowledged the technical progress and provided positive feedback on development quality.

- It was agreed that the current direction of the project is appropriate and development should continue with the same implementation strategy.

- Focus should now remain on consolidating the agent workflow and preparing for evaluation stages.

Work to be done:

| Task ID | Description of Task |
| --- | --- |
| 26 | Continue refining CrewAI orchestration pipeline |
| 27 | Stabilise communication between agents and outputs |
| 28 | Progress report writing alongside implementation |
| 29 | Prepare next technical milestone for experimental validation |

Date and Time: 13/03/2026 ¦ 1:10pm – 1:20pm

Place: Online (MS Teams)

Attendees: Kaiane Souza Cordeiro, Amr Rashad Ahmed Abdullatif

Report back on work done since previous meeting:

| Task ID | Work done |
| --- | --- |
| 26 | Improved CrewAI orchestration pipeline and task execution flow |
| 27 | Refined communication between agents using structured outputs |
| 28 | Expanded project documentation and technical report sections |
| 29 | Prepared workflow for experimental validation |

Record of discussion held and decisions made:

- Demonstrated significant progress in integrating the multi-agent workflow into a more cohesive pipeline.

- The interaction between ProfilerAgent, BuilderAgent, and supporting components was reviewed and considered technically sound.

- Discussion focused on moving from implementation toward experimental validation and evaluation of generated architectures.

- Supervisor recommended maintaining strong documentation of technical decisions for inclusion in the final report.

Work to be done:

| Task ID | Description of Task |
| --- | --- |
| 30 | Finalise end-to-end orchestration workflow |
| 31 | Begin experimental runs using selected datasets |
| 32 | Define evaluation metrics for architecture comparison |
| 33 | Continue report writing with methodology updates |

Date and Time: 20/03/2026 ¦ 1:10pm – 1:20pm

Place: Online (MS Teams)

Attendees: Kaiane Souza Cordeiro, Amr Rashad Ahmed Abdullatif

Report back on work done since previous meeting:

| Task ID | Work done |
| --- | --- |
| 30 | Completed integration of end-to-end agent orchestration pipeline |
| 31 | Conducted initial experimental runs on selected datasets |
| 32 | Established evaluation criteria for generated models |
| 33 | Updated methodology and implementation chapters in report |

Record of discussion held and decisions made:

- Presented the first complete execution of the Agentic NAS workflow, showing coordinated multi-agent operation from profiling to architecture generation.

- Initial experiments demonstrated the framework’s ability to adapt model suggestions according to dataset characteristics.

- Discussion highlighted the novelty of combining agent-based reasoning with neural architecture design automation.

- Supervisor advised focusing on result consistency, experimental analysis, and clear articulation of contribution.

Work to be done:

| Task ID | Description of Task |
| --- | --- |
| 34 | Refine experimental runs and collect comparative results |
| 35 | Improve evaluation and reporting outputs |
| 36 | Document limitations and future work |
| 37 | Prepare near-final version of written report |

[Easter Break and final submission with all tasks done]

4. Personal Development Plan

4.1 Professional Background and Career Context

Before undertaking this Final Year Project, I had already developed practical experience across different areas of technology within Brazil’s financial sector, including software development, machine learning operations, automation, data analytics, and cloud-based AI solutions. My previous roles at BTG Pactual, Banco Pan, and Vizion Brazil Investments provided strong exposure to real-world technical delivery, particularly in projects involving automation, AWS infrastructure, machine learning pipelines, and data-driven decision-making

Alongside this professional background, studying abroad as an international exchange student significantly broadened my academic and professional perspective. Adapting to a new educational environment strengthened my independence, resilience, communication skills, and ability to operate in multicultural and highly demanding settings. This international experience also encouraged me to think beyond traditional sector boundaries, shifting my ambition from applying technology within established industries toward actively building advanced software and intelligent systems at a larger global scale.

4.2 Skills Developed During the Final Year Project

The Final Year Project significantly expanded my technical profile beyond previous industry experience. While my background already included software engineering, machine learning, and cloud computing, this project introduced deeper capabilities in AI system architecture, autonomous agent orchestration, experimental design, technical research, and end-to-end implementation of complex modular systems. Designing and implementing an operational Agentic Neural Architecture Search framework strengthened my ability to work with emerging AI technologies while also reinforcing core engineering skills such as structured planning, software modularity, testing, debugging, and technical communication

Beyond technical growth, the project also developed important professional skills, including long-term project ownership, academic writing, reflective practice, and balancing research with implementation under realistic deadlines. These experiences strengthened my confidence in managing complex technology projects independently.

4.3 Career Aspirations and Industry Direction

My long-term professional ambition is to continue expanding into broader areas of technology, particularly software engineering, machine learning systems, AI infrastructure, and intelligent platform development within global technology companies. While my previous experience was largely concentrated in finance-driven technology environments, I am increasingly motivated by opportunities to work on large-scale systems, advanced computing platforms, and products that impact millions of users globally.

This ambition has already translated into active career exploration. During 2025, I participated in internship application processes with Amazon, progressing through screening stages and completing a Software Development Engineering Online Assessment focused on technical coding challenges . Although these applications did not ultimately result in an offer, the experience reinforced both my competitiveness in international hiring processes and the importance of continued technical preparation in algorithmic problem solving, systems design, and interview readiness.

My future career direction is focused on positioning myself for opportunities within large-scale technology organisations, where I can combine software engineering, artificial intelligence, and data systems knowledge to contribute to impactful technical innovation.

Evidence of this career direction can be seen in my participation in competitive recruitment processes at Amazon (Appendix A2), including progression to technical assessment stages involving coding-based online evaluation.

4.4 Development Areas and Action Plan

Based on my current technical background and project experience, my next development priorities are:

- strengthening data structures and algorithms knowledge for technical interviews;

- expanding distributed systems and scalable cloud architecture expertise;

- deepening machine learning systems and MLOps knowledge in production environments;

- improving open-source contribution and public technical portfolio visibility;

- continuing academic exploration in autonomous AI systems and intelligent orchestration frameworks.

To support these goals, I plan to continue pursuing challenging technical applications, strengthening my GitHub project portfolio, and seeking opportunities that provide exposure to large-scale engineering environments where advanced software systems are built and operated.

4.5 Reflection on Professional Growth

This project marked an important transition in my professional identity. It consolidated prior industry experience, expanded my technical ambition, and demonstrated that I am capable of independently designing, implementing, and professionally presenting complex software systems at a high level. More importantly, it clarified the direction I want to pursue: building intelligent, scalable, and technically ambitious systems at the frontier of modern software engineering and AI.

5. Showcase and Poster Reflection

5.1 Poster Development

As part of the Final Year Project showcase, a professional research poster was developed to communicate the project’s objectives, methodology, implementation architecture, results, and future directions in a concise and visually accessible format. The poster was intentionally designed to balance technical depth with communication clarity, presenting the multi-agent pipeline (Profiler, Builder, Trainer, Evaluator, and Reporter), the integration of orchestration and optimisation tools, and the practical outcomes of the implemented framework. Particular attention was given to visual storytelling, ensuring that both technical and non-technical audiences could quickly understand the project’s motivation, architecture, and contribution.

5.2 Remote Showcase Participation

Due to personal circumstances, I was unable to attend the Final Year Project Showcase in person. Rather than withdrawing from participation, I proactively contacted both my supervisor and programme coordination team to discuss alternative ways of contributing to the event. Following these discussions, approval was granted for a remote presentation format through a pre-recorded project video, while a colleague represented the project physically during the showcase event. This solution ensured the work remained fully represented within the academic exhibition while demonstrating professional responsibility, adaptability, and commitment to participating despite logistical constraints.

5.3 Presentation Outcome and Reflection

The recorded presentation successfully communicated the core ideas, implementation, and contribution of the project, allowing the showcase audience to engage with the work despite the remote format. In many ways, preparing a concise recorded presentation proved to be a valuable communication exercise, requiring the project to be distilled into its most important technical and practical messages. This strengthened my ability to communicate complex AI systems clearly, professionally, and with audience awareness.

More broadly, the showcase experience reinforced an important professional lesson: successful project delivery is not only defined by technical implementation, but also by adaptability, communication, and the ability to find effective solutions when unexpected constraints arise. Contributing remotely while ensuring strong project representation reflected the same principles that guided the project itself: structured problem-solving, resilience, and practical execution.

Evidence of this showcase poster and video experience can be seen under Appendix B.

Appendix A – Career Development Evidence

A.1 Curriculum Vitae

Kaiane Souza Cordeiro

São Paulo / SP

(11) 94241-5421 | kaianesouzac@gmail.com

linkedin.com/in/kaiane-souza | github.com/kaianes

# OBJECTIVE

Work in areas of Software Engineering, Technology, Data Analysis, Computer Science, MLOps, Analytics, Software Architecture, Data Science.

GRADUATION

Software Engineering | 2023/2026

Inteli - Instituto de Tecnologia e Liderança (Institute of Technology and Leadership)

Computer Science for Artificial Intelligence | 2025/2026

University of Bradford (Exchange Programme)

# EXPERIENCES

BTG Pactual | January/2025

Software Development Intern - Responsible for developing Machine Learning models at technological projects aimed at investment funds. Development of an automation solution, full stack development, as well as data analysis and artificial intelligence with AWS infrastructure (Bedrock, EC2, Athena, S3).

Banco Pan | July/2024

Vacation Intern - Automation of data collection that guides the monitoring of product conveyors in force at the bank. Data analysis and OKRs indicators for the Projects, Processes and Monitoring area.

Banco Pan | January/2024

Vacation Intern - Monitoring and evaluating active models in the Analytics area, automating training processes, metrics and harvests. (MLOps) - Machine Learning Operations - Artificial intelligence

Vizion Brazil Investments | July/2023

Vacation Intern - Software developer focused on the carbon credit market. Data analysis and processing to create a bank that supports the financial team's decisions.

# ACADEMIC PROJECTS

- Construction of logic for prediction with artificial intelligence in partnership with BCG - Boston Consulting Group | August - October/2023

In this application, the predictive model developed was trained to inform the probability of contract breaches for an electricity company's customers. Tool used by commercial management teams or data scientists.

Python | Supervised Machine Learning | Data Analysis

- Development of cloud computing services, mobile application with recommendation service in partnership with FDC - Fundação Dom Cabral | March - June/2024

Mobile application with a "mobile first" approach aimed at facilitating connections between CEOs in the project development phase.

C# (Backend) |  Cloud Computing (AWS) |  React Native (Frontend)

- Solution that optimizes the management of the Bank of America Compliance team - August/2024

Through architectural services of natural language processing, web scraping, “speech-to-text” functionalities and APIs, the final product stores laws, rules and regulations from the main supervisory bodies after identifying the context and subject of each document, in addition to make them available to the end user when interpreting their intention, through audio or writing.

C# (backend) | Go (NLP) | Python (NLU) | React (Frontend) | Kafka (queues)

# KNOWLEDGE

Cloud Computing | AWS | Google Cloud

Frontend | React | Tailwind | Figma | HTML | CSS | AntDesign 
Backend | Javascript | C# | MCV | DDD | POO | Services | Middleware | JWT

Database | SQL | PostgreSQL | Elephant | MangoDB | MySQL 
Machine Learning | Python |  Google Colab | Jupyter Notebook | Apache Airflow | AWS Bedrock

LANGUAGES

Native Portuguese | Fluent English | Advanced Spanish | Beginner French

CERTIFICATES (2024)

TOEFL

English tutoring - April/June 2024

Blockchain, Web 3.0

Inteligencia Artificial Generativa y Tendencias por la PUCP (Perú)

Blockchain: Cartesi Masterclass

EXTRACURRICULAR ACTIVITIES

Undergraduate Research Project | Paper "Quality as Code", accepted at COBENGE 2025

Co-authored a paper advocating that software quality should be embedded throughout the entire development lifecycle. Demonstrated how non-functional requirements, tests, and business rules can be translated into automated, traceable, and resilient code.

ICP - WCHL25 (Hackathon) | 2025

Achieved 3rd place (national) at the ICP – WCHL25 Hackathon with the project TaaS (Truth-as-a-Service), focused on decentralized governance and trustworthy AI.

English Monitor - Inteli | 2024

Volunteer monitor in extracurricular English classes at the Upper Intermediate level of English.

Member - GreenTech Club | 2024

Based on topics on ecology and sustainability, projects involving technology are raised. This opportunity makes it possible to explore intelligent combinations and solutions that provide a positive, long-term impact on society.

President Atlética Tantera - Inteli Student Organization | 2024

Management of the team responsible for Atlética Tantera at the Institute of Technology and Leadership. With more than 30 people allocated across six departments and projects ranging from the development of technological solutions to university championships.

Team organization, project management, administrative knowledge and people management.

Volunteering - Deliveries throughout SP | 2022 - current

Delivery of basic need items, such as food, hygiene items, clothes and blankets. Through this contact, it is possible to exchange experiences and promote more humanity and dignity for those who find themselves on the sidewalk.

A.2 Professional Applications and Recruitment Experience

Figure A1 — Amazon application progression

Figure A2 — Additional internship applications

Appendix B – Showcase Poster and Video

B.1 Final Showcase Poster

B.2 Showcase Remote Participation Request and Approval Emails

B.3 Recorded Showcase Presentation

Click to watch:  https://youtube.com/shorts/RtLAOj67LuQ?si=87Mv9JFtIuSmVNlM

B.4 Video Storyboard